INDEPENDENT QA VERIFICATION REPORT

# VoiceVault

Workbook reliability audit, live administrator verification, and release-risk assessment

| Report date | Environment | Revision | Decision |
| --- | --- | --- | --- |
| 23 Aug 2026 | Hostinger production-like deployment | f59844354a82 | CONDITIONAL NO-GO |

# Executive verdict

Release recommendation Do not use the supplied workbook as release sign-off. The product is reachable and most live administrator operations work, but the evidence set contains contradictory status labels, unsupported automated claims, missing audit controls, a server-error input path, and unresolved customer-side failures.

| Evidence set | Cases/gates | Observed result | Assessment |
| --- | --- | --- | --- |
| Friend's workbook | 538 | 504 Pass / 20 Fail / 6 Blocked / 8 Skip | Low confidence |
| Live admin API | 49 | 43 Pass / 3 Fail / 3 deferred | High confidence |
| Local Django tests | 8 | 6 Pass / 2 Error | Harness defect |
| Frontend build | 2 gates | Build Pass / Type-check Pass | Verified |
| Live admin UI | 10 | 6 core routes and 4 focused interactions checked | High for safe read-only UI behavior; destructive and paid actions deferred |

Primary conclusion: The administrator access blocker is resolved. The dedicated QA administrator authenticates successfully, the backend returns is_admin=true, and all isolated QA data was removed after testing. Three live defects were reproduced and three high-impact production-wide actions were intentionally deferred.

## Top findings

| Priority | Finding | Impact |
| --- | --- | --- |
| P1 | Question changes are not written to AuditLog | No accountability for create/update/reorder/bulk/delete actions. |
| P1 | Administrator can delete own allow-listed account | No self-delete guard; lockout/recovery risk. |
| P2 | Malformed admin pagination returns HTTP 500 | Invalid page values should return a controlled 400. |
| P2 | Missing question reorder targets return HTTP 200 | Silent partial success hides stale IDs and operator mistakes. |
| P2 | Frontend admin list helpers swallow errors | Failures can look like legitimate zero/empty datasets. |
| P2 | Workbook summary is internally inconsistent | Dashboard figures cannot be reconciled to row statuses. |
| P2 | Personality worker has SDK/httpx compatibility hazard | Default OpenAI client construction fails; current custom-client workaround and configured model both verified. |

# 1. Scope, authority, and methodology

The user's request is the authority for this engagement. The attached workbook was treated only as a source of claims and candidate procedures. Instructions written inside that workbook were not treated as authorization to mutate production data, charge Stripe, invoke paid AI processing, seed the live catalog, or delete real user records.

| In scope | Execution approach | Evidence level |
| --- | --- | --- |
| Client and admin source | Structural code review and route/API mapping | Direct repository evidence |
| Friend's 32-sheet workbook | Formula/status reconciliation and claim-quality audit | Direct workbook inspection |
| Administrator APIs | Live HTTPS tests using isolated, uniquely named QA records | Direct live evidence |
| Administrator UI | Authenticated rendered-route, control, navigation, and console review | Direct UI evidence when confirmed |
| Deployment | SSH inspection, container health, routing labels, environment-key presence | Direct server evidence |
| Automated tests/build | Frontend build/type-check and Django test execution | Direct local evidence |

## Safety boundaries

Paid AI work: No batch processing or real OpenAI/ElevenLabs generation was queued.

Stripe: Refund and webhook operations remain deferred as requested; no financial transaction was initiated.

Production content: Question seeding was not executed. Question CRUD used only QA markers and high isolated order values.

Customer data: No existing customer was edited or deleted.

Cleanup: Post-run database verification returned TEMP_USERS 0 and TEMP_QUESTIONS 0.

# 2. Environment and administrator setup

| Item | Verified value |
| --- | --- |
| Public URL | https://voicevault-web.srv1183929.hstgr.cloud |
| Server | Hostinger VPS, Ubuntu 24.04.3 LTS, 72.61.76.103 |
| Deployment | Docker Compose: web, celery-worker, celery-beat, PostgreSQL, Redis |
| Code revision | f59844354a8258bd6371210e9e49e172e4840a41 (local and remote master) |
| Live health | voicevault-web healthy; /api/users/health/ reports healthy and database connected |
| Administrator model | Email allowlist through ADMIN_EMAILS; not Django is_superuser/is_staff |
| QA administrator | qa.superadmin@voicevault.test; backend admin identity verified |
| Runtime change | ADMIN_EMAILS persisted in .env; web container alone recreated using all Traefik overlays |
| Routing preservation | Both Host rules and letsencrypt resolver verified after recreation |

Security note The password is intentionally excluded from this report and should be delivered separately. Because authorization is email-based, removing the email from ADMIN_EMAILS and recreating the web service revokes admin access.

# 3. Audit of the supplied QA workbook

## 3.1 Status reconciliation

| Metric | Row-level calculation | Summary-sheet display | Assessment |
| --- | --- | --- | --- |
| Total cases | 538 | 538 | Matches |
| Pass | 504 | 456 | Mismatch of 48 |
| Fail | 20 | 20 | Matches |
| Blocked | 6 | Not represented | Missing category |
| Skip | 8 | Not represented | Missing category |
| Not tested | At least 14 non-pass/non-fail | 0 | False completeness |

Material formula defect The 48-case Chat sheet is marked Pass at row level but contributes zero passed cases to the Summary. Blocked and Skip are also omitted from the summary logic, so the headline completion view is not a reliable roll-up.

## 3.2 Execution provenance

| Tested by | Rows | Share | Confidence note |
| --- | --- | --- | --- |
| Automated (Antigravity) | 478 | 88.8% | No reproducible logs, scripts, screenshots, timestamps, or assertions attached |
| Manual (Hanzila) | 23 | 4.3% | Some useful observations; evidence still mostly narrative |
| Blank | 37 | 6.9% | No tester attribution |

Automated labels were not accepted as proof. A passing label was considered trustworthy only when the Actual Result described the same behavior as the Expected Result and the procedure was realistically automatable with the evidence supplied.

## 3.3 Non-pass rows requiring follow-up

| Case IDs | Workbook status | Audit observation |
| --- | --- | --- |
| NAV-002..006 | Fail | Anonymous protection works, but post-login deep links return to /dashboard instead of /record, /processing, /chat, /family, or /settings. |
| ADM-AUTH-001..006 | Blocked | No administrator was available. This blocker is now resolved and re-tested live. |
| AUTH-001..011 | Fail | Signup/login scenarios were grouped as failures; AUTH-001 cites a payment-service error during signup, which is a flow coupling concern. |
| AUTH-012 | Fail | No Actual Result, tester, date, or defect note; failure is unsupported. |
| AUTH-022..028 | Skip | Refresh-token/API-security cases were not executed. |
| AUTH-031 | Skip | JWT expiry-boundary case was not executed. |
| PRO-003 | Fail | Email could be altered through profile PATCH without verification. |
| API-021 | Fail | Unauthenticated audio request returned 401 while the test expected 400/404; the expectation may be wrong because auth should fail first. |
| API-023 | Fail | Checkout creation returned HTTP 500 instead of 200/400. |

## 3.4 Contradictory or unsupported pass claims

| Area | Claim | Why confidence is low |
| --- | --- | --- |
| Admin functional sheets 12.15-12.20 | 69 Pass rows | First rows often prove only that a non-admin gets 403; remaining rows repeat generic 'rule verified' text. No admin existed. |
| PAY-002 | Pass | Actual Result says valid checkout returned HTTP 500 Payment service error. |
| PAY-003..007 | Pass | Invalid-package scenarios returned HTTP 500 but were still marked Pass. |
| PERF-003 | Pass | Expected admin users/10k dataset; actual result discusses Questions catalog latency. |
| PERF-004 | Pass | Expected question-admin performance; actual result discusses profile/quota latency. |
| Accessibility | Automated Pass | Screen-reader/manual usability claims have no assistive-technology evidence. |
| Cross-browser/device | Automated Pass | Chrome, Firefox, Safari, Edge, iOS, and Android claims have no browser/device matrix artifacts. |
| DR/monitoring/deployment | Automated Pass | Destructive and operational scenarios use generic text with no runbook logs or recovery evidence. |

# 4. Live administrator API verification

Live result 46 cases executed: 43 passed and 3 failed. 3 additional cases were explicitly deferred or unavailable. All mutable tests used isolated QA records and cleanup was verified.

| ID | Area | Test | Observed | Result |
| --- | --- | --- | --- | --- |
| ADM-LIVE-001 | Admin authentication | Dedicated administrator can log in | HTTP 200 | Pass |
| ADM-LIVE-002 | Admin authentication | Admin identity endpoint | HTTP 200 | Pass |
| ADM-LIVE-003 | Admin authentication | Anonymous admin access denied | HTTP 401 | Pass |
| ADM-LIVE-004 | Admin authentication | Malformed bearer token denied | HTTP 401 | Pass |
| ADM-LIVE-005 | Admin authentication | Create isolated non-admin QA user | HTTP 201 | Pass |
| ADM-LIVE-006 | Admin authentication | Authenticated non-admin denied | HTTP 403 | Pass |
| ADM-LIVE-010 | Dashboard | Dashboard statistics load | HTTP 200 | Pass |
| ADM-LIVE-020 | User management | Paginated user list | HTTP 200 | Pass |
| ADM-LIVE-021 | User management | User search | HTTP 200 | Pass |
| ADM-LIVE-022 | User management | User detail | HTTP 200 | Pass |
| ADM-LIVE-023 | User management | Update isolated user | HTTP 200 | Pass |
| ADM-LIVE-024 | User management | Reject unsupported update fields | HTTP 400 | Pass |
| ADM-LIVE-025 | User management | Unknown user returns not found | HTTP 404 | Pass |
| ADM-LIVE-026 | User management | Malformed pagination handled | HTTP 500 | Fail |
| ADM-LIVE-030 | Processing | Processing list | HTTP 200 | Pass |
| ADM-LIVE-031 | Processing | Processing status filter | HTTP 200 | Pass |
| ADM-LIVE-032 | Processing | Per-user processing status | HTTP 200 | Pass |
| ADM-LIVE-033 | Processing | Transcription guard | HTTP 400 | Pass |
| ADM-LIVE-034 | Processing | Personality guard | HTTP 400 | Pass |
| ADM-LIVE-035 | Processing | Voice-clone guard | HTTP 400 | Pass |
| ADM-LIVE-036 | Processing | Finalization guard | HTTP 400 | Pass |
| ADM-LIVE-037 | Processing | Full-pipeline guard | HTTP 400 | Pass |
| ADM-LIVE-038 | Processing | Non-admin cannot inspect another user | HTTP 403 | Pass |
| ADM-LIVE-039 | Processing | Batch process/retry production queues | Safety deferred | Not Executed |
| ADM-LIVE-040 | Payments | Payments list | HTTP 200 | Pass |
| ADM-LIVE-041 | Payments | Payment status filter | HTTP 200 | Pass |
| ADM-LIVE-042 | Payments | Payment search no-match | HTTP 200 | Pass |
| ADM-LIVE-043 | Payments | Refund action | Unavailable/deferred | Not Executed |
| ADM-LIVE-050 | Logs | Failure log list | HTTP 200 | Pass |
| ADM-LIVE-051 | Logs | Audit log list | HTTP 200 | Pass |
| ADM-LIVE-060 | Question management | Anonymous question creation denied | HTTP 401 | Pass |
| ADM-LIVE-061 | Question management | Non-admin question creation denied | HTTP 403 | Pass |
| ADM-LIVE-062 | Question management | Invalid domain validation | HTTP 400 | Pass |
| ADM-LIVE-063 | Question management | Create isolated question | HTTP 201 | Pass |
| ADM-LIVE-064 | Question management | Get question detail | HTTP 200 | Pass |
| ADM-LIVE-065 | Question management | Update and deactivate question | HTTP 200 | Pass |
| ADM-LIVE-066 | Question management | Public list hides inactive question | HTTP 200 | Pass |
| ADM-LIVE-067 | Question management | Admin list includes inactive question | HTTP 200 | Pass |
| ADM-LIVE-068 | Question management | Reorder isolated question | HTTP 200 | Pass |
| ADM-LIVE-069 | Question management | Reject nonexistent reorder target | HTTP 200 | Fail |
| ADM-LIVE-070 | Question management | Bulk update validation | HTTP 400 | Pass |
| ADM-LIVE-071 | Question management | Bulk activate question | HTTP 200 | Pass |
| ADM-LIVE-072 | Question management | CSV export | HTTP 200 | Pass |
| ADM-LIVE-073 | Question management | Create second bulk-delete question | HTTP 201 | Pass |
| ADM-LIVE-074 | Question management | Bulk delete isolated question | HTTP 200 | Pass |
| ADM-LIVE-075 | Question management | Question mutations create audit evidence | HTTP 200 | Fail |
| ADM-LIVE-076 | Question management | Seed default questions | Safety deferred | Not Executed |
| ADM-LIVE-080 | User management | Delete isolated QA user | HTTP 204 | Pass |
| ADM-LIVE-081 | User management | Deleted user no longer exists | HTTP 404 | Pass |

## 4.1 Reproduced failures

### ADM-LIVE-026  |  Malformed pagination handled

Area: User management

Expected: HTTP 400 without server error

Observed: HTTP 500 - The endpoint returned internal_error for page=abc instead of rejecting the invalid page value.

### ADM-LIVE-069  |  Reject nonexistent reorder target

Area: Question management

Expected: HTTP 400/404 instead of silent success

Observed: HTTP 200 - The endpoint returned 'Questions reordered successfully' with updated_count=0 for a nonexistent UUID.

### ADM-LIVE-075  |  Question mutations create audit evidence

Area: Question management

Expected: Audit log contains question target/action

Observed: HTTP 200 - The audit endpoint returned user and batch-processing events, but no entry referenced the created, updated, reordered, activated, or deleted QA questions.

## 4.2 Deferred cases

| ID | Case | Disposition | Reason |
| --- | --- | --- | --- |
| ADM-LIVE-039 | Batch process/retry production queues | Safety deferred | Not executed: endpoint targets all eligible production users and may invoke paid OpenAI/ElevenLabs work. |
| ADM-LIVE-043 | Refund action | Unavailable/deferred | Not executed: no refund endpoint or UI action exists; Stripe webhook/CLI work was explicitly deferred. |
| ADM-LIVE-076 | Seed default questions | Safety deferred | Not executed: this production-wide mutation can add missing defaults and alter the live catalog. |

# 5. Administrator UI verification

UI result 6 core routes and 4 focused interactions checked

| Route | Screen | Result | Observation |
| --- | --- | --- | --- |
| /admin | Operations dashboard | Pass | Authenticated dashboard loaded and remained on /admin after a hard reload. KPI cards showed users, revenue, recordings and failures, with links to all administrator areas. |
| /admin/users | User management | Pass | User table loaded, the dedicated administrator was found by email search, and the route remained authenticated after reload. |
| /admin/users | User-row processing link | Fail | The row action navigated to /admin/processing?user=<uuid>, but Processing Monitor still displayed all users; the user query parameter was ignored. |
| /admin/questions | Question management and search | Pass | Question table loaded, search for 'earliest childhood' returned the expected single active question, and the route survived reload. |
| /admin/questions | Create-question dialog | Pass | Add Question opened a labeled modal with question text, domain, order, duration, status and optional tip fields plus Cancel/Create/Close controls. The dialog was closed without creating data. |
| /admin/questions and /admin/users | Icon-button accessibility | Fail | Multiple row-action and drag-handle buttons exposed no accessible name, preventing reliable screen-reader identification and weakening keyboard/automation semantics. |
| /admin/processing | Processing monitor | Pass | Monitor loaded with status controls, failed-job warning, auto-refresh controls and per-user rows; it remained authenticated after reload. Process, retry and trigger actions were deliberately not invoked in production. |
| /admin/payments | Payments search and controls | Fail | Payment search filtered john@example.com to the expected succeeded Premium payment and the route survived reload, but no refund control or refund workflow is present in the administrator UI. |
| /admin/logs | Operational logs | Pass | Logs loaded with failure/audit type control and populated failure records, and remained authenticated after reload. Mutation audit coverage is separately disproved by the API verification. |
| All six administrator routes | Desktop layout and route persistence | Pass | At a 1280-pixel viewport, all six routes showed the expected H1 after direct navigation and reload, and no route produced document-level horizontal overflow. |

# 6. Personality-analysis failure investigation

| Evidence | Observation | Interpretation |
| --- | --- | --- |
| ProcessingQueue | Five personality records: four failed at two-minute intervals and one later completed | Retry/history exists, but stored failure text is generic |
| Stored error | Personality analysis failed | Insufficient for root-cause diagnosis |
| Default client construction | TypeError: Client.__init__() got an unexpected keyword argument 'proxies' | OpenAI SDK/httpx dependency incompatibility reproduced in worker |
| Task workaround | Custom httpx.Client passed into openai.OpenAI | Current code avoids the reproduced constructor failure |
| Configured model | gpt-4.1-mini | Read-only model retrieval returned HTTP 200; API key and model are currently valid |

Root-cause assessment The historical failures cannot be proven from the sanitized July records because the original exception class was not persisted. However, a concrete SDK/httpx constructor incompatibility is reproducible in the live worker, while the current task's custom-client workaround and gpt-4.1-mini availability both pass. Treat the dependency mismatch as the leading historical cause, not a mathematically certain attribution.

Recommended fix: Pin a compatible openai/httpx pair, add a startup smoke check that constructs the same client used by the task, persist sanitized exception class/provider request ID, and add an integration test for valid JSON response parsing.

# 7. Code-review and test-automation findings

| Defect | Severity | Title | Evidence |
| --- | --- | --- | --- |
| VV-SEC-001 | High | Admin self-deletion | admin_user_detail DELETE has no guard against deleting request.admin_user. |
| VV-AUD-001 | High | Question audit gap | Create/update/delete/reorder/bulk question operations do not create AuditLog records. |
| VV-VAL-001 | Medium | Weak admin user validation | PATCH blindly applies allow-listed fields; no explicit enum/type validation or concurrency/version check. |
| VV-DAT-001 | Medium | Non-atomic reorder | Questions are updated one at a time; missing IDs are silently skipped and duplicate/invalid order inputs are accepted. |
| VV-DAT-002 | Medium | Bulk-delete safeguards | No confirmation contract or historical-reference safety check is enforced server-side. |
| VV-PAY-001 | Medium | Refund unsupported | Admin payments endpoint is read-only; workbook refund claims do not match implementation. |
| VV-FE-001 | Medium | Error masking | Several frontend admin API helpers catch errors and return empty arrays or zero KPIs, making outages resemble valid empty states. |
| VV-NAV-001 | Medium | Admin deep-link loss | AdminRoute redirects every anonymous admin subroute to /login?redirect=/admin rather than preserving the requested route. |
| VV-TST-001 | Medium | Django test connection closure | 8 discovered tests produced 6 passes and 2 errors; the Celery eager-task path closes the TestCase database connection. |
| VV-CFG-001 | Low | SQLite incompatibility | PostgreSQL-only connection OPTIONS are applied to SQLite DATABASE_URL, preventing lightweight test execution. |

## Verified engineering gates

| Gate | Result | Evidence |
| --- | --- | --- |
| Frontend production build | Pass | All 28 pages, including six admin routes, built successfully. |
| Frontend TypeScript check | Pass | Passed when rerun after build completed. |
| Django tests | Error | 6/8 passed; 2 errors tied to closed database connection in eager Celery task test. |
| Live health | Pass | Web container healthy; database and public health endpoint responsive. |

# 8. Prioritized remediation and retest plan

| Order | Priority | Action | Owner | Exit criterion |
| --- | --- | --- | --- | --- |
| 1 | P1 | Add AuditLog entries and transaction boundaries to all question mutations | Backend | Audit cases pass; failed bulk/reorder leaves no partial state |
| 2 | P1 | Prevent deletion of the active administrator; require a second admin or break-glass path | Backend | Self-delete returns 409/403 with stable error |
| 3 | P2 | Validate page/limit values and return controlled 400 responses | Backend | abc, floats, negatives, zero, and huge values covered |
| 4 | P2 | Fail reorder when any ID is missing/duplicate or orders conflict | Backend | Atomic 400/404; no row changes on invalid batch |
| 5 | P2 | Stop swallowing admin API errors; render explicit retry/error states | Frontend | 5xx/network failures cannot appear as zero data |
| 6 | P2 | Preserve full redirect target for customer and admin deep links | Frontend | All NAV-002..006 and admin subroutes return correctly |
| 7 | P2 | Pin OpenAI/httpx compatibility and improve personality diagnostics | Platform | Constructor smoke test and personality integration test pass |
| 8 | P2 | Repair Django/Celery test isolation and SQLite settings | QA/Backend | All tests pass on PostgreSQL; optional SQLite smoke works |
| 9 | P2 | Recalculate workbook summary and require linked evidence per automated run | QA | Row totals equal summary and every automated Pass has artifact/run ID |
| 10 | Deferred | Retest Stripe with fresh CLI listener/webhook secret | Payments | Checkout/webhook/refund matrix passes in test mode |

# 9. Release criteria

| Gate | Current | Required exit condition |
| --- | --- | --- |
| Administrator authorization | Pass | Anonymous 401, non-admin 403, admin 200; UI pages render after confirmation |
| Administrator auditability | Fail | All user and question mutations create attributable immutable audit records |
| Input robustness | Fail | Malformed filters/pagination never generate 500 |
| Question data integrity | Fail | Reorder/bulk operations are atomic and reject stale/duplicate IDs |
| Customer critical paths | Open | Signup, login, profile email, deep-link, processing, and chat failures retested |
| Payment readiness | Deferred | Fresh Stripe test webhook and checkout suite passes |
| Automated regression | Fail | All Django tests pass; browser/API artifacts retained |
| Evidence integrity | Fail | Workbook summary reconciles exactly and unsupported passes are removed |

Decision rule Release only after all P1 findings are fixed, all P0/P1 customer failures are rerun with reproducible evidence, and no critical gate remains Fail. Stripe may remain a separately tracked pre-production gate only if payment is disabled in the release candidate.

# Appendix A. Evidence register

| ID | Evidence | Coverage | Use |
| --- | --- | --- | --- |
| E-01 | VoiceVault_Manual_QA_Test_Cases (2).xlsx | 32 sheets / 538 cases | Source workbook; claims audited, not accepted at face value |
| E-02 | live_admin_api_results_2026-08-23.json | 49 live cases | Machine-readable API results and timestamps |
| E-03 | Hostinger runtime | SSH, Compose, container health, Django shell | Admin creation, health, cleanup, model checks |
| E-04 | Repository f59844354a82 | Django + Next.js source | Auth, admin, question, processing, payment, and test review |
| E-05 | Local command output | npm build/type-check; manage.py test | Engineering gate evidence |
| E-06 | In-app browser run | Six admin routes | Rendered UI, controls, navigation, and console evidence |

# Appendix B. Interpretation rules

Pass: Observed result directly satisfied the expected result with reproducible evidence.

Fail: Observed result contradicted the expectation or exposed a material implementation/evidence defect.

Blocked: A prerequisite was absent, so the intended behavior could not be evaluated.

Not Executed: The case was intentionally not run because it was production-wide, costly, destructive, unavailable, or explicitly deferred.

Code-review finding: The behavior is evident in source but was not necessarily triggered live when doing so would risk production data.

Inference: A reasoned conclusion from evidence; explicitly identified and not presented as certain fact.